## Slide 1
Guns 'n Lasers
ECE 554 Capstone - Progress Check-In
TTL-triggered waveform sequencer on the Red Pitaya, extending Linien's FPGA gateware
Kshitij Pandey · Vedaant Nookala · Ethan Li · Tejas Babel
Advisor: Steven Carpenter (PhD) · Prof. Jennifer Choy

## Slide 2
task breakdown & status
done
in progress
not started
STATUS
TASK
OWNER
NOTES
DESIGN & ARCHITECTURE
DONE
microarchitecture doc (updated)
Kshitij
all modules specified
DONE
top-level block diagram + signals
All
reviewed w/ team
DONE
FSM spec + function block interface
Vedaant
i_/o_ convention, param bus
RTL MODULES (MIGEN)
ttl_handler + tb
Kshitij
sync, snapshot, FSM, edge cases
sequence_fsm (dispatch + mux)
All (Mostly Ethan)
param loading logic in progress
ramp_gen (accumulator + target check)
option B timer, golden model
voltage jump / delay
simple counters + linien CORDIC reuse
Sinusoid / chirp_gen (variable NCO)
needs linien CORDIC hookup
arb_wfm_gen (BRAM + clk divider)
CSR write path first, AXI later
TODO
pzt_overdrive (reach goal)
all
depends on core blocks being done
INTEGRATION & SOFTWARE
relock (sweep + autolock handshake)
Kshitij + Ethan
need to trace linien autolock
top-level TB (full 2-block sequence)
All
golden model + cycle-accurate check
GUI extension + server/compiler
Vedaant/Tejas
after RTL is solid
TODO
hardware test on Red Pitaya
all
1-2 lab sessions in April
Ethan
Vedaant
Ethan & Tejas (Mostly Tejas)
Kshitij
DONE
DONE
DONE
DONE
DONE
DONE
DONE
IN PROG
DONE